Roadmap for the ODF Translator

The complete and detailed list of features covered by the converter is available in two separate documents:

- OpenOffice-Writer-Users-Features-List.xls for the direct conversion (ODF -> OpenXML)

- MSWord2007-Users-Features-List.xls for the reverse conversion (OpenXML -> ODF)

# Version 0.1: July 6th 2006

This is a prototype version, whose goal is to prove the feasability of basic transformation scenarios from ODF to OpenXML.

List of supported features:

- Tools:

  - Add-in for Word 2007 Beta 2

  - Command line converter

- ODF to OpenXML Conversion:

  - Document structure

  - Basic text and paragraph formatting

  - Basic tables

  - Styles

  - Basic meta-data

- Test suite: some of the standard documents based on the Eurolook and Legiswrite templates that we are using to test the effectiveness of the conversion.

# Version 0.2-M1: August 10th 2006

This is the first milestone for the direct conversion. It will provide core text scenarios (text content & formatting) along with new plug-ins to use with Word 2003 & XP.

List of additional features:

- Tools:

  - Add-ins for Word XP and Word 2003

- ODF to OpenXML Conversion:

  - Line breaks

  - Fields (date, time, page number)

  - Headers & Footers

  - Basic footnotes

  - Complete tables

  - Pictures

  - Characters styles and formatting

  - Paragraph styles and formatting

# Version 0.2-M2: September 18th 2006

This release will focus on the formatting of the different parts of the documents (pages, headers, footers, columns…) along with adding new contents like frames or indexes.

List of additional features:

- Installation process simplification

- ODF to OpenXML Conversion:

  - Complete foot and end notes

  - Columns

  - Sections

  - Comments

  - Indexes

  - Frames

  - OLE objects

  - Page layout

# Version 0.2-M3: September 29th 2006

This release won’t provide any new functionality but compatibility with Office12 Beta 2 TR.

List of additional features:

- Compatibility with Word 2007 Beta 2 TR

# Version 0.2-Final: November 2nd 2006

This release will provide new features for the direct conversion (such as change tracking, cross references…) and will also allow very basic reverse transformations. Shell integration will also be part of this release.

List of additional features:

- Tools:

  - Shell integration

  - API for use in macros

- ODF to OpenXML Conversion:

  - Change tracking

  - Cross references

  - Language for proofing

  - Graphical bullets

  - Better handling of page styles

  - Line numbering

- OpenXML to ODF Conversion:

  - Document structure

  - Basic text and paragraph formatting

  - Basic tables

  - Basic document properties

# Version 0.3-M1: November 23rd 2006

This version will focus on the reverse conversion development in order to meet the basic scenarios (content and formatting). It will also add some missing features in the direct conversion (such as drop caps or section protection).

List of additional features:

- ODF to OpenXML Conversion:

  - Drop caps

- OpenXML to ODF Conversion:

  - Line breaks

  - Fields (date, time, page number)

  - Headers & Footers

  - Basic footnotes

  - Complete tables

  - Pictures

  - Complete characters styles and formatting

  - Complete paragraph styles and formatting

# Version 0.3-M2:  December 22th 2006

This release will mainly enhance the reverse conversion with page formatting, indexes, headers and footers, etc.

List of additional features:

- ODF to OpenXML Conversion:

  - Envelops

  - Paper format, paper tray

  - Section protection

  - Custom indexes

- OpenXML to ODF Conversion:

  - Complete foot and end notes

  - Columns

  - Sections

  - Comments

  - Indexes

  - Frames

  - OLE objects

  - Page layout

# Version 1.0: January 26th 2007

This release will achieve the remaining features for both direct and reverse conversions. As well, it will be focused on implementing all end to end scenarios, code signing, packaging, localization, etc.

List of additional features:

- ODF to OpenXML Conversion:

  - Password protection

  - Digital signature

- OpenXML to ODF Conversion:

  - Password protection

  - Digital signature

  - Change tracking

  - Cross references

  - Language for proofing

  - Graphical bullets

  - Better handling of page styles

  - Line numbering

  - Drop caps